# AKOTOGBO PRODUCTIVE USE OF ENERGY REPORT

Presented by the

Productive Use of Energy Team

of

Distributed Renewable Energy Enhancement Facility

11th of September 2025

## List of Tables

Table 1: GPS of community 8

Table 2: Demographic and Socio Economic Profile of community 9

Table 3: Energy Substitution for Different Activities 10

Table 4: Distance from Processing Sites to Proposed Minigrid 10

Table 5: Income generating activities 11

Table 6: Gender of interviewed Farmers 11

Table 7: Total Annual Quantity Harvested 12

Table 8: Processing distribution according to Gender 12

Table 9: Processing distribution according to business model 12

Table 10: Machinery Profile of rice 12

Table 11: Machinery profile of Saw mill 12

Table 12: Machinery profile of Multiple grains 13

Table 13: Processing insight 13

Table 14: Mobility interviewed 14

Table 15: SME interviewed 14

Table 16: Farming 15

Table 17: Cassava Processing (1 ton/hr AgroHub Deployment Model) - Scaleup 15

Table 18: il Palm Processing (1 ton/hr AgroHub Deployment Model) - Scaleup 15

Table 19: Mobility Scaleup 16

Table 20: SME - ScaleupPilot Phase 16

Table 21: Farming - Pilot 16

Table 22: Cassava Processing (1 ton/hr AgroHub Deployment Model) - Pilot 16

Table 23: Oil Palm Processing (1 ton/hr AgroHub Deployment Model) - Pilot 17

Table 24: Mobility Pilot 17

Table 25: SME - Pilot Phase 17

Table 26: Total Energy Projection – Pilot 18

Table 27: Pilot Phase Layout – IoT Enabled 19

Table 28: Cooperative Governance & Operational Arrangement 19

Table 29: Safety and Compliance 20

Table 30: Energy Infrastructure Budget 21

Table 31: Civil and Eletrical work budget 21

Table 32: Sunbread budget 22

Table 33: Farming budget 22

Table 34: Cassava equipment 22

Table 35: Oil palm equipment 23

Table 36: Mobility Budget 23

Table 37: SME budget 23

Table 38: Others budget 24

Table 39: Total PUE Pilot budget 24

Table 40: Budget for Individual Model - New Equipment 24

Table 41: Budget for Individual Model - Retrofit 25

Table 42: Budget for Agrohub Model 25

Table 43: Various Implementation models 26

Table 44: Individual model – new Equipment 27

Table 45: Individual model – Retrofit 27

Table 46: Agrohub Model 27

Table 47: Average revenue per user 28

Table 48: Implementation plan 29

Table 49: KPI 34

Table 50: Data Collection and Reporting Tools 34

Table 51: Feedback Loops 34

Table 52: Risks Identified 35

Table 53: Mitigation Measures 36

Table 54: Summary of Projected Outcomes by Year 1 37

Table 55: Project Alignment with SDGs 37

Table 56: Key Challenges and recommendations 39

Table 57: Forecasted Implementation Challenge and recommendation 39

## INTRODUCTION

This study evaluates the needs, viability, profitability, implementation, and long-term sustainability of Productive Use of Energy (PUE) investments in the Jaji community. The assessment employed a rigorous methodology that combined desktop research, survey design, field-based needs assessments, equipment design, financial modeling, and project management. Key inputs were provided by the Distributed Renewable Energy Enhancement Facility (DREEF), Electrify Microgrid Limited (the mini-grid developer), PUE team, and local community leaders. These contributions included technical data, funding support, and facilitation of access to community stakeholders and proposed beneficiaries.

The specific objectives of the study were to:

Identify potential PUE users, their production/processing capacity, expenses spent on fossil fuel, and their power capacity requirements.

Assess the socio-economic and commercial viability of PUE opportunities.

Propose tailored PUE solutions.

Evaluate users’ willingness to switch from fossil fuels to energy-efficient PUE equipment and to connect to the proposed mini-grid for increased productivity.

Develop an implementation plan for deploying these solutions in the community.

This report provides actionable insights to guide the design and deployment of productive use of energy technologies, strengthen rural enterprises, and align with Nigeria’s broader development priorities, while contributing to the achievement of the Sustainable Development Goals (SDGs).

## ABOUT THE CONTRACTOR

This report is carried out by the PUE team of DREEF with collaboration from other key expert teams, namely Technical team, Legal team, Financial team, Procurement team, ESG team. [For more detailed information about the DREEF, kindly click HERE.]

## PROJECT SITE AND LOCATION

### Jaji Community Overview

Jaji is located in Kaduna State and lies within the Jaji cantonment. Access to Jaji community is facilitated by good roads, though it lacks electricity despite the existing grid infrastructure, relying instead on generators. The community's economy is largely dependent on farming, processing, fishing, and trading, with oil palm and cassava being the key agro commodities.

#### Demographic and Socio Economic Profile

The demographic and socio-economic profile indicates that the community has about 350 households. The predominant ethnic group is Yoruba, with languages spoken predominantly including Yoruba, Pidgin, and English. Economic activities revolve around agriculture, with a focus on cassava and oil palm processing.

Table 2: Demographic and Socio Economic Profile of the community

## Mini-Grid Development Project

### Proposed Capacity

**Solar PV**: 315.5 kWp

**Battery Storage**: 645 kWh

**Annual Consumption**: 432,847.02 kWh

#### Distribution Metrics

**Target End Users**:

**Residential (90.34%)**: Households for lighting, fans, charging, televisions, and refrigerators.

**Commercial (7.67%)**: Enterprises such as shops, tailors, salons, and agro-processors.

**Public (1.75%)**

**Productive Loads (0.85%)**: Small-scale industries (e.g., milling, welding).

## Micro Stand Alone Energy System Development Project

### Proposed Capacity

**Solar PV**: 50 kWp

**Battery Storage**: 50 kWh

**Annual Consumption**: 32,847.02 kWh

The mini-grid and stand-alone systems will replace or supplement existing energy sources to enhance productivity.

### Energy Substitution for Different Activities

Table 3: Energy Substitution for Different Activities

### Proposed Distance from Processing Sites to Proposed Minigrid

Table 4: Distance from Processing Sites to Proposed Minigrid

## METHODOLOGY USED

The methodology included a desktop review and gap analysis to establish baseline information on the communities and their mini-grid development prospects. This process assessed energy demand, household demographics, existing energy sources, environmental and infrastructural factors, financial viability, and regulatory frameworks. Where information was lacking, gaps were identified for follow-up during fieldwork.

## KEY FINDINGS

### Income Generating Activities of Jaji

Table: Income generating activities

#### FARMERS

Table: Gender of interviewed Farmers

Table: Total Annual Quantity Harvested

#### AGRO PROCESSING

Table: Processing distribution according to Gender

Table: Processing distribution according to business model

Table 10: Machinery Profile of rice

Table: Machinery profile of Saw mill

Table: Machinery profile of Multiple grains

**Processing Insights**:

Average output: 17 bags (100 kg/bags) per week in peak season; 11 bags (100 kg/bags) in scarce season.

Grinding time: ~15–20 minutes per 100kg/bags.

Diesel use: ~8.5 litres weekly for 17 bags; approx. 442 litres annually.

Annual production: ~656 bags (100 kg).

**Oil Palm Processing (Semi-Mechanised Method)**:

Number Interviewed: 1 (1 male)

Business Model: The processor uses a "cash-for-service” model

Average output: 2 drums per week in peak season; 1 drum in scarce season.

Digestion time: ~15 minutes per sack.

Petrol use: ~2.5 litres daily for 3 drums; approx. 130 litres annually.

Annual production: ~60 drums.

### Mobility

Table: Mobility interviewed

Daily Operation hours: 7 hours per day.

### SME

Table: SME interviewed

## Proposed PUE Equipment

### ScaleUp Phase

#### FARMING

Table: Farming

#### AGRO PROCESSING

**Cassava Processing (1 ton/hr AgroHub Deployment Model)**

Table 17: Cassava Processing (1 ton/hr AgroHub Deployment Model) - Scaleup

**Oil Palm Processing (Semi-Mechanised Method)**

Table 18: il Palm Processing (1 ton/hr AgroHub Deployment Model) - Scaleup

### Mobility

**E-Okada Specification:**

Top Speed: 80 km/hr

Range: 120 km

Power Rating: 3 kW, Battery: 4.3 kWh

Table 19: Mobility Scaleup

### SME

Table 20: SME - ScaleupPilot Phase

### Pilot Phase

#### FARMING

Table: Farming - Pilot

#### INDIVIDUAL PROCESSING

**Cassava Processing (1 ton/hr Individual Deployment Model)**

Table 22: Cassava Processing (1 ton/hr AgroHub Deployment Model) - Pilot

**OilPalm Processing (Semi-Mechanised Method)**

Table: Oil Palm Processing (1 ton/hr AgroHub Deployment Model) - Pilot

### Mobility

**E-Okada Specification:**

Top Speed: 80 km/hr

Range: 120 km

Power Rating: 3 kW, Battery: 4.3 kWh

Table 24: Mobility Pilot

### SME

Table 25: SME - Pilot Phase

### Total Energy Projection for PUE Pilot Micro Stand Alone System

Table: Total Energy Projection – Pilot

## Detailed Pilot Infrastructure Specifications

### AgroHub Pilot Infrastructure Specifications

Each AgroHub functions as a centralized processing facility equipped with electric-powered machinery tailored to specific crop value chains (oil palm and cassava). The hubs will be owned by the SPV, managed by the cooperative, powered by a stand-alone system, and modular to allow expansion to accommodate additional machines or processing lines during scale-up phases.

#### Land & Building Layout

Total Land Area: One plot = 15m x 30m = 450

Sunbread size:

External Dimensions – 10ft by 10ft container (Outside)

Length: 3.03 m

Width: 3.04 m

Height: 2.59 m

Internal Dimensions (Inside)

Length: 2.90 m

Width: 2.90 m

Height: 2.39 m

Floor Area (Inside)

Panel Land Size: Half plot of land  15m x 15m = 225

Agrohub

Pilot Hub Facility: 3.03m x 3.03m

### Pilot Phase – Machine Layout & IoT Integration

Table: Pilot Phase Layout – IoT Enabled

**Structural Features**: Reinforced concrete slab (150–250 mm depending on wet zone), oil-resistant epoxy flooring, graded to drains with oil interceptors, silt traps, and stainless-steel piping.

**Roof**: Steel truss with long-span metal sheeting, insulation, and ridge vents for heat and humidity removal.

**Electrical**: 3-phase distribution rated ≥ 30 kW with surge protection, per-machine breakers, emergency stop buttons, and IoT energy meters.

**Access & Vehicle Movement**: Loading bay 8 m × 3 m for trucks and trailers.

### Cooperative Governance & Operational Arrangement

Table 28: Cooperative Governance & Operational Arrangement

### Safety and Compliance

Table 29: Safety and Compliance

#### Security Features

Fenced Compound (block wall or wire mesh)

Night Security Personnel (optional)

Solar-powered floodlights

Inventory Ledger for Inputs and Outputs

## BOQ & Budget

The Bill of Quantity (BOQ) is for the Agrohub model. The BOQ and budgets for other models are available in the financial model worksheet as stated [HERE]

### The breakdown of the budget is listed below

#### Energy Infrastructure

Table: Energy Infrastructure Budget

#### Agrohub

Table 31: Civil and Electrical work budget

#### Sunbread

Table: Sunbread budget

#### Farming

Table: Farming budget

#### Equipment — Cassava

Table 34: Cassava equipment

#### Equipment — Oil Palm

Table: Oil palm equipment

#### Mobility

Table: Mobility Budget

#### SME

Table: SME budget

#### Others

Table: Others budget

### GRAND TOTAL

Table 39: Total PUE Pilot budget

### BUDGET FOR OTHER MODELS

Table 40: Budget for Individual Model - New Equipment

Table 41: Budget for Individual Model - Retrofit

Table 42: Budget for Agrohub Model

## Financial Model

For the financial model for the deployment of PUE in the Jaji community, several models were tested to get the best fit which will ensure affordability while providing the appropriate productive use of equipment technology for this pilot phase of deployment.

### Various models are stated below

Table: Various Implementation models

#### Monthly Revenue

Table: Individual model – new Equipment

Table: Individual model – Retrofit

Table: Agrohub Model

### Revenue Per User

Here is the Projected Revenue per user for the Minigrid and the various contribution of each action point.

Table: Average revenue per user

## Implementation Plan

The implementation for the Jaji PUE initiative will take a minimum of 21 weeks (5 months and 1 week) from SPV selection to PUE installation, testing, and commissioning. The PUE implementation for the individual deployment model will follow the process below.

Table 48: Implementation plan

[For more information on the PUE implementation Plan, kindly click HERE]

### Conditions for Scaleup

Below are the key metrics (KPIs) the community must attain before we “activate” the move from Pilot to Scale-up.

#### Financial & Repayment Metrics (Lease-to-Own triggers)

**Portfolio On-Time Repayment Rate (core trigger)**

Target: ≥ 95% on-time repayment for 3 consecutive months

Definition: % of expected monthly repayments received by due date

Why it matters: proves discipline + bankability

**Portfolio at Risk (PAR) – early delinquency control**

PAR 30 (payments 30+ days late): Target ≤ 5%

PAR 60: Target ≤ 2%

Why it matters: if PAR rises during pilot, scaling multiplies defaults.

**Collections Coverage of Operating Costs (hub sustainability)**

Target: Collections cover 100% of:

operators’ wages

routine maintenance/spares

insurance allocations

admin/collections costs

Threshold: OPEX Coverage Ratio ≥ 1.0 for 3 straight months

**Minimum Monthly Collections Threshold (based on your forecast)**

Assuming “Amount (monthly)” is per unit and “Quantity” is the number of units/beneficiaries, the expected total monthly inflow is:

Individual Model – New equipment: ₦1,231,806/month

Individual Model – Retrofit: ₦1,073,233/month

Agrohub Model: ₦1,874,594/month

(Note: The content above is aligned with the provided template and Excel dataset. Data not specifically provided in the Excel dataset has been marked as "Data Not Available" or inferred professionally as per instructions.)